## Slide 1
JULY 2026 · IDP PLATFORM
Wave 1 Complete.
All 4 high-value developer workflows live in P-2. Wave 2 starting — Terraform promotion and catalog development now underway.
4 / 4
WORKFLOWS DELIVERED
All live in P-2 · Wave 1 complete
Wave 2
NOW STARTING
Terraform · Catalog development
P-1 / P
NEXT TARGET
Terraform to promote all workflows
SINCE JUNE
Create AD Group + Add Users to AD Group delivered · Portal consolidation continues · K8s P-2 fully validated
TODAY'S SESSION
01
WAVE 1 COMPLETE
4 workflows · all live in P-2
Create Repo · K8s · AD Group · Add Users
02
CATALOG PROMISE
Ending daily context switching
Wave 2 target: August 2026
03
DEVELOPMENT ROADMAP
4-wave plan · where we are
and where we're going

## Slide 2
WAVE 1 · COMPLETE · ALL LIVE IN P-2
4 High-Value Workflows — Delivered
✓ ALL LIVE P-2
The most frequently requested developer actions — now fully automated, no ticket, no wait.
Use Case 1
Create Repository
GitHub repo from approved template. Branch protection, team permissions, webhook config — fully automated from a single IDP form submission.
Template-based
Branch protection
All environments
Use Case 2
K8s Namespace Onboarding
10-stage pipeline: namespace, AD groups, PaaS repo, Ops repo, Jenkins folder, Vault repo and pipeline. Email confirmation on completion.
10-stage pipeline
~5 min runtime
Resume-from-failure
Use Case 3
Create AD Group
New Azure AD group provisioned via Microsoft Graph API. No ServiceNow ticket, no wait — instantaneous from the IDP self-service form.
Microsoft Graph API
No ticket · No wait
Azure AD native
Use Case 4
Add Users to AD Group
Bulk or individual user assignment. Validates group and user existence before assignment. Confirmation sent to developer on completion.
Bulk or individual
Validation built-in
Confirmation sent
Next: Terraform to promote all 4 workflows from P-2 → P-1 → Production
IDP Platform · Platform Engineering

## Slide 3
WAVE 2 · IDP CATALOG · TARGETING AUGUST 2026
The Catalog: One Place for Everything a Developer Needs
A Developer's Morning — Today
To do their job, they open:
✗ Harness CI/CD
to check last pipeline run
✗ SonarQube
to see code quality gate
✗ Wiz
to check security posture
✗ Datadog
to find the right dashboard
✗ Teams / Slack
to ask who's on-call
✗ Confluence / Wiki
to search for the runbook
✗ kubectl / Rafay
to check pod health
7 tools. 7 context switches. Every morning.
→
With the IDP Catalog — One Service Page
CI/CD
Last pipeline run — Jenkins or Harness
Code Quality
SonarQube gate · coverage · DORA metrics
Wiz
Security posture for this service
Observability
Datadog or Dynatrace — direct link, right dashboard
On-call / Incidents
Who's on-call · rotation · incident dashboard
TechDocs
Team-owned docs · versioned with the code
Kubernetes
Pod health · deployments · no kubectl needed
One tab. Zero context switching. Everything about your service.
IDP Platform · Platform Engineering

## Slide 4
DEVELOPMENT ROADMAP · 4 WAVES
Building to Full Self-Service
Wave 1
High-Value
Self-Service
COMPLETE
Most frequently requested developer actions — fully automated, no ticket required
✓
Create Repository
✓
K8s Namespace Onboarding
✓
Create AD Group
✓
Add Users to AD Group
All live in P-2
Wave 2
MVP Release +
Promotion
IN PROGRESS
Promote all workflows to prod accounts · build catalog foundation for MVP
▶
Terraform: P-2 → P-1 → P
▶
Catalog-info.yaml development
▶
CMDB seeding (20k repos)
▶
Core catalog integrations
Target: this quarter
Wave 3
Public Cloud
Self-Service
PLANNED
Extend self-service to public cloud infrastructure across AWS and Azure
○
AWS resource provisioning
○
Azure infrastructure workflows
○
Cloud cost visibility
○
Multi-cloud onboarding
Q4 target
Wave 4
Edge Cases +
Chatbot
FUTURE
Complex edge cases and conversational developer experience via IDP chatbot
○
Conversational IDP interface
○
AI-assisted self-service
○
Complex edge case handling
○
Advanced automation
Future roadmap
›
›
›
IDP Platform · Platform Engineering