## Slide 1
IDP Catalog
Communication Plan
Driving Consistent, Easy-to-Follow Adoption Across ~500 SysIDs
Internal Developer Platform — July 2026

## Slide 2
Internal Developer Platform | Catalog Communication Plan
2
Our Approach
One principle, applied at three levels of intensity
Guiding Principle
“Ease of Use
Is the North Star”
One accountable Point of Contact
Plain language, no platform jargon
Right-sized outreach per tier
Tier | Approx. SysIDs | Approach
Tier 1 High Importance | ~50 | White-glove: 1:1 + dedicated brown bag
Tier 2 High Value | ~150 | Targeted brown bag + email
Tier 3 Standard | ~300 | Self-service video + broadcast email
Tier counts are illustrative for planning — confirm against the governed SysID tiering model before external publication.

## Slide 3
Internal Developer Platform | Catalog Communication Plan
3
How We Communicate
Four channels, one Point of Contact coordinating all of them
Channel | Cadence
Video (On-Demand) | Published at rollout, refreshed quarterly
Brown Bag Sessions | Bi-weekly during rollout, monthly after
Email Announcements | Tier 1: weekly — Tier 2/3: bi-weekly / monthly
Point of Contact (1:1) | Ongoing / as-needed
POC
One accountable owner for every channel
No conflicting guidance. Clear escalation path. Feedback routes straight back to the platform roadmap.
Ease of use in practice: self-service video answers most questions before a ticket is ever filed — the POC handles what's left.

## Slide 4
Internal Developer Platform | Catalog Communication Plan
4
Rollout Timeline & Next Steps
Phased by tier — highest-value SysIDs communicated to first
Phase 1
Weeks 1–2 • Tier 1
1:1 briefings
Kickoff video + brown bag
Phase 2
Weeks 3–5 • Tier 2
Brown bag sessions
Targeted email + video launch
Phase 3
Weeks 6–9 • Tier 3
Broadcast email
Self-service video + office hours
Ongoing (all tiers): monthly brown bag • quarterly video refresh • Point of Contact available continuously
Decision Ask
Approve the tiered rollout schedule
Confirm Point of Contact staffing
Lock the brown bag calendar so Phase 1 (Tier 1) can begin as planned