## Slide 1
Internal Developer Platform | Catalog Communication Plan
Catalog Communication Plan
Guiding Principle: “Ease of Use Is the North Star” — one Point of Contact, plain language, right-sized outreach per tier.
Audience Tiers
Tier | SysIDs | Approach
T1 — High Importance | ~50 | White-glove: 1:1 + brown bag
T2 — High Value | ~150 | Targeted brown bag + email
T3 — Standard | ~300 | Self-service video + email
Tier counts illustrative — confirm vs. governed SysID tiering model.
500 SysIDs total — intensity of outreach scales with business importance, not a one-size broadcast.
Channels & Cadence
Channel | Cadence
Video (On-Demand) | At rollout, refreshed quarterly
Brown Bag Sessions | Bi-weekly → monthly
Email Announcements | Weekly (T1) → monthly (T3)
Point of Contact | Ongoing / as-needed
POC
One accountable owner — no conflicting guidance, clear escalation, feedback to roadmap.
Rollout Timeline
Phase 1 • Wks 1–2 • Tier 1
1:1 briefings + kickoff video + brown bag
Phase 2 • Wks 3–5 • Tier 2
Brown bag sessions + targeted email
Phase 3 • Wks 6–9 • Tier 3
Broadcast email + self-service video
Ongoing: monthly brown bag • quarterly video refresh • POC always available
Driving This to Completion: Tiered rollout schedule is locked, Point of Contact is staffed, and the brown bag calendar is set — Phase 1 (Tier 1) begins as planned.