## Slide 1
JULY 9, 2026
RTB Capstone · IDP Platform
Platform Engineering | Internal Developer Platform
IDP is Delivering.
Wave 1 complete. Service mapping validation underway. Platform expanding every month.
SINCE JUNE 10
✓
Create AD Group — live
✓
Add Users to AD Group — live
✓
Wave 1: all 4 workflows delivered
→
now.yaml validation started with EPP + Loan App
4
Workflows Live
Wave 1 complete
~50%
Portal Consolidation
Hoover + Fuse → IDP
~65%
Catalog Seeded
CMDB → catalog-info.yaml
20K
Repos in Scope
now.yaml validation starting
Today's Agenda
1 Service Mapping Architecture — how now.yaml keeps CMDB current
2 Validation in Progress — EPP & Loan Application as real test cases
3 Live Demo — workflows + catalog card

## Slide 2
SERVICE MAPPING
Architecture — now.yaml → CMDB → IDP Catalog
Platform Engineering | Internal Developer Platform
How Service Mapping Works
Developer commits one file. ServiceNow stays current. IDP shows the full dependency map — automatically.
GitHub Repo
now.yaml committed
by developer
▶
RapDev
CSdm-as-Code
Webhook fires on push
Reads declarations
▶
ServiceNow
CMDB
cmdb_rel_ci records
Created / updated
▶
IDP Catalog
Dependency map
visible to all teams
5 CI Types in Scope
Microservices
Databases
MQ Queues
SFTP Endpoints
Kafka Topics
Design principle: Validate with real services first (EPP, Loan Application) → fix schema gaps once → then automate across 20,000 repos via IDP workflow.

## Slide 3
VALIDATION IN PROGRESS
EPP & Loan Application — Real Services, Real Data
Platform Engineering | Internal Developer Platform
Finding the Gaps — Before We Automate at Scale
Using real production services to validate now.yaml → CMDB end-to-end. Gaps found here shape the IDP workflow we build next.
Why validate before automating: With 20,000 repos in scope, a schema error corrected now costs one fix. The same error discovered after automation costs 20,000 corrections.
EPP
Manually wired — validation active
✓
now.yaml authored with all known dependencies
✓
RapDev sync tested: cmdb_rel_ci records verified in ServiceNow
✓
CI types confirmed: microservice + database relationships
✓
IDP catalog card populated — dependency graph visible
⚑ Gap
Gap identified: SFTP endpoint CI class mapping needs confirmation with ServiceNow team
Loan Application
Manually wired — validation active
✓
now.yaml authored with known service dependencies
✓
RapDev sync tested: relationship records created in CMDB
✓
CI types confirmed: microservice + MQ queue relationships
✓
IDP catalog card populated — cross-service links visible
⚑ Gap
Gap identified: Kafka topic CI class not yet confirmed — schema update pending

## Slide 4
LIVE DEMO
IDP Workflows + Catalog Card
Part 1 — Live Workflows
1
Create Repository — form to live repo in < 3 min
2
K8s Namespace Onboarding — 10-stage pipeline, P-2 live
3
Create AD Group — new workflow, end-to-end
4
Add Users to AD Group — new workflow, end-to-end
Part 2 — Catalog Card + Dependency Map
1
Open IDP catalog → find EPP or Loan Application
2
Show catalog card: owner, CI/CD status, dependencies
3
Show dependency graph: services, DBs, queues wired via now.yaml
4
Optional: GitHub now.yaml ↔ matching ServiceNow CMDB record
4 minutes · Part 1 ~2 min · Part 2 ~2 min