## Slide 1
JULY 2026 · IDP PLATFORM
Wave 1 Complete.
Wave 2 Underway.
4 high-value developer workflows delivered. Terraform promotion and catalog development now in progress.
4
WORKFLOWS DELIVERED
Wave 1 complete
Wave 2
NOW IN PROGRESS
Terraform · Catalog MVP
P-1/P
TARGET ACCOUNTS
Promotion via Terraform
SINCE JUNE
AD Group + Add Users delivered · K8s promoted to P-1 · Portal consolidation continues
TODAY'S SESSION
01
WAVE 1 REVIEW
4 workflows complete
Create Repo · K8s · AD Group · Add Users
02
WAVE 2 PROGRESS
Terraform cross-account
Catalog system MVP development
03
LIVE DEMO
Workflow promotion
P-2 → P-1 via Terraform

## Slide 2
WAVE 1 · COMPLETE
4 High-Value Workflows Delivered
The most frequently requested developer actions — now fully automated, self-service, and running in P-2.
Use Case 1
Create Repository
Developer submits app key via IDP form. GitHub repo created from approved template with branch protection, team permissions, and webhook configuration — fully automated.
Template-based · Branch protection
GitHub Teams auto-provisioned
All environments live
Use Case 2
K8s Namespace Onboarding
10-stage pipeline provisions namespace, AD groups, PaaS repo, Ops repo, Jenkins folder, Vault repo, and Vault pipeline. Developer receives email confirmation.
10-stage pipeline · ~5 min
AD Group auto-creation if absent
Live in P-2
Use Case 3
Create AD Group
Developer requests a new Azure AD group via IDP form. Group provisioned automatically via Microsoft Graph API — no ServiceNow ticket, no wait.
Microsoft Graph API
No ticket · No wait
Live in P-2
Use Case 4
Add Users to AD Group
Bulk or individual user membership managed through IDP. Validates group and user existence before assignment. Confirmation sent on completion.
Bulk or individual
Group validation built-in
Live in P-2
IDP Platform · Platform Engineering

## Slide 3
DEVELOPMENT ROADMAP · 4 WAVES
Building to Full Self-Service
Wave 1
COMPLETE
High-Value
Workflows
✓
Create Repository
✓
K8s Namespace Onboarding
✓
Create AD Group
✓
Add Users to AD Group
All live in P-2
Wave 2
IN PROGRESS
Terraform +
Catalog MVP
▶
Terraform: promote all workflows to P-1 / P
▶
Catalog system development for MVP release
▶
ServiceNow CMDB integration
▶
Core integrations: CI/CD, K8s, Security
Target: this quarter
Wave 3
PLANNED
Public Cloud
Workflows
○
AWS resource provisioning
○
Azure infrastructure workflows
○
Cloud cost visibility integration
○
Multi-cloud onboarding automation
Q4 target
Wave 4
PLANNED
Edge Cases +
Chatbot
○
Conversational interface via IDP
○
Complex workflow edge case handling
○
AI-assisted developer self-service
○
Advanced automation scenarios
Future roadmap
›
›
›
IDP Platform · Platform Engineering

## Slide 4
LIVE DEMO · JULY 2026
Workflow Promotion Across Accounts
Terraform-driven promotion of all 4 Wave 1 workflows from P-2 to P-1 / Production accounts.
P-2
Development
& Testing
✓ LIVE
· Create Repo
· K8s Onboarding
· Create AD Group
· Add Users to AD Group
P-1
Pre-Production
Validation
▶ DEMO
· Create Repo
· K8s Onboarding
· Create AD Group
· Add Users to AD Group
P
Production
Account
○ NEXT
· Create Repo
· K8s Onboarding
· Create AD Group
· Add Users to AD Group
→
Terraform
→
Terraform
WHAT TO EXPECT IN THE DEMO
1
Submit workflow request via IDP form in P-2
2
Terraform pipeline triggers — promotes configuration across accounts
3
All 4 workflows become available in P-1 account
4
Confirmation: same IDP form, same experience, new account target