## Slide 1
JUNE 2026
Strong Progress.
2 of 4 high-priority workflows delivered. Portal consolidation underway across all three platforms.
2 / 4
WORKFLOWS DELIVERED
Repo Automation · K8s Namespace (P-2)
3 → 1
PORTALS CONSOLIDATING
Hoover · Fuse · Jarvis all in flight
P-2
K8S NAMESPACE LIVE
Terraform to promote to P-1 next
TODAY’S SESSION
01
LIVE DEMO
K8s Namespace Onboarding
P-2 · 10-stage pipeline · ~5 min
02
PROGRESS UPDATE
Portal Consolidation in Progress
Work from all 3 portals underway
03
WHAT’S NEXT
Terraform to promote all workflows to P-1

## Slide 2
K8S NAMESPACE ONBOARDING
Fully Automated — Tested & Live in P-2
✓ P-2 LIVE
P-1 Next
Developer Self-Service Form
SYS ID
Enter 5-digit ID
App Key
Auto-populates from SYS ID
Cluster
Select P-2 / P-1 / Prod
Cluster Zone
Auto-fills from Cluster
App Name
e.g. hoover-payments-api
Submit Request →
AD Groups absent? +~35 min (Azure AD sync)
1
Validate Input
SYS ID format · App Key lookup · cluster eligibility
Validation
2
Create AD Group
Azure AD check · create developer & reviewer groups
Identity
3
Create GitHub Teams
Provision teams · link AD groups · sync membership
Identity
4
Create PaaC Repo
Namespace config repo · inject YAML · attach teams
Provision
5
Trigger Jenkins (NS)
Fire Jenkins job · K8s namespace live on cluster
CI
6
Create Ops Repo
Runbook templates · webhook · team access
Provision
7
Create Jenkins Folder
Seed CI pipelines · assign RBAC permissions
CI
8
Create Vault Repo
Secrets repo · namespace path policy · base secrets
Vault
9
Create Vault Pipeline
Bind namespace · enable secret rotation policy
Vault
10
Email Confirmation
Namespace live · repos & Jenkins ready · Vault active
Done
On failure: team notified immediately · pipeline resumes from failed stage — no full restart
⚡ ~5 min (existing AD groups)
⏱ ~40 min (new AD groups — Azure AD propagation)
Next 30 Days: Terraform work underway to promote K8s namespace workflow to P-1 and P accounts

## Slide 3
IDP CATALOG — IN DEVELOPMENT
Everything a Developer Needs — Delivering by August
What the Catalog Does
One-time setup
Team registers their system via IDP workflow — catalog-info.yaml created automatically
Dependency mapping
Teams add system dependencies via workflow — relationships tracked centrally
Living document
Teams own and maintain their catalog-info.yaml — updated as systems evolve
Readonly integrations
Links to all systems a developer touches daily — no context switching
Scorecard enforcement
Engineering standards visible to leadership — OPA gates on completeness
Daily Developer Integrations — All Read-Only Links
CI/CD
Jenkins or Harness · pipeline & build history
SonarQube
Code quality & security scan results
Kubernetes
Namespace health, pods & logs
Observability
Metrics, traces & alert endpoints
Wiz
Cloud security posture & findings
TechDocs
Team-owned docs · surfaced in the catalog
In development now · Delivery target: August 2026 · Critical path to IDP release · Eliminates daily context switching for ~1,000 developers

## Slide 4
▶
LIVE DEMO
K8s Namespace Onboarding
Developer submits IDP form · 10-stage pipeline executes · Namespace live
⏱ 4 minutes